CAMPUS ACTIVITIES

Student Activity Forum Web Application

David Valverde, Rex Oldham, Corbin, Jay

Project Description • Scope • Feature Roadmap • Development Plan

Technology Direction Backend: Node.js + Express Core data: Users, Activities, Attendance, Comments, Locations Primary goal: deliver a reliable minimum functional product first, then layer in discovery, mapping, and quality-of-life features.

# 1. Project Description

The Activities web application is a student-focused activity board and lightweight forum. Students can create accounts, sign in, discover activities being organized around campus, create their own activity posts, indicate that they plan to attend, and communicate with other students through discussion attached to each activity.

Each activity follows a consistent structure so the feed remains easy to scan and search. A post includes a title, host, date and time, location, and description. Location data can also be associated with map coordinates, allowing activities to be displayed as pins on a map.

The application will use Node.js and Express on the backend. The design will remain modular so our group can first complete a small, fully functional version and then add search, mapping, richer profiles, moderation, and other enhancements without redesigning the core system.

# 2. Project Goals

Provide one central place for students to discover informal activities.

Allow authenticated students to create and manage activity posts.

Make it easy for students to indicate that they are attending an activity.

Keep activity-specific communication attached directly to the activity post.

Support discovery through search and, later, an interactive map.

Build the system with a clear separation between authentication, activities, attendance, comments, and location features.

Deliver a stable minimum functional product before investing time in stretch features.

# 3. Project Scope

## 3.1 In Scope

Student account registration, login, logout, and authenticated sessions.

Basic user profiles containing name, username, contact information, and securely hashed password credentials.

Creation and viewing of standardized activity posts.

Activity fields: title, host/creator, date and time, location, and description.

Activity feed showing available posts.

Attendance/sign-up interaction such as an “I'm Going” action.

Discussion/comments associated with individual activity posts.

Search and filtering of activity posts.

Geographic coordinates associated with activity locations.

Map view showing activity pins and links back to activity details.

Basic ownership controls for editing or deleting a user's own posts.

## 3.2 Out of Scope for the Initial Release

Native iOS or Android applications.

Real-time chat or WebSocket-based messaging for the first release.

Advanced campus identity/SSO integration

# 4. Core Data Model

The system can be organized around four primary entities and their relationships:

| Entity | Key Information | Relationships |
| --- | --- | --- |
| User | Name, username, contact information, password hash | Creates activities; attends activities; writes comments |
| Activity | Title, creator, date/time, location, description, coordinates | Has one creator, many attendees, many comments |
| Attendance | User ID, activity ID, attendance state/timestamp | Connects users to activities they plan to attend |
| Comment | Author, activity ID, message, timestamp | Belongs to one user and one activity |

User  →  creates / attends / comments  →  Activity  →  contains discussion + location

# 5. Feature Roadmap

| Feature | Purpose | Target Phase |
| --- | --- | --- |
| Account registration and login | Allow students to securely access the application. | MVP |
| Password hashing and sessions | Protect credentials and maintain authenticated state. | MVP |
| Activity feed | Display activities in a consistent, readable list. | MVP |
| Create activity | Let authenticated users post an activity. | MVP |
| Activity detail page | Show full activity information on a dedicated page. | MVP |
| Attendance / “I'm Going” | Let users join or withdraw from an activity. | MVP |
| Comments / replies | Create a basic discussion channel around each activity. | MVP |
| Edit/delete own activity | Give creators basic ownership control. | MVP |
| Search | Find posts by title, description, host, or location. | Phase 2 |
| Filters | Narrow activities by date, category, or other useful fields. | Phase 2 |
| Map on activity page | Show the individual activity location visually. | Phase 2 |
| All-activities map | Show pins for multiple active posts on one map. | Phase 2 |
| Categories/tags | Improve organization and discovery. | Phase 2 |
| My Activities | Show activities a user hosts or plans to attend. | Phase 2 |
| Capacity / attendee limit | Allow hosts to limit sign-ups. | Stretch |
| Moderation/reporting | Support reporting or removal of inappropriate content. | Stretch |
| Notifications | Notify users of changes or new discussion. | Stretch |
| Saved/bookmarked activities | Allow users to save interesting posts without attending. | Stretch |

# 6. Minimum Functional Base Design (MVP)

The MVP is successful when a new user can register, log in, create an activity, see it in the activity feed, open its detail page, join it, and leave a comment. This proves the complete application path from browser to Express to persistent data and back.

## 6.1 MVP User Flow

A student opens the site and registers an account.

The student logs in and receives an authenticated session.

The student sees the activity feed.

The student creates an activity with title, date/time, location, and description.

The new activity appears in the feed.

Another authenticated student opens the activity detail page.

The student selects “I'm Going,” and the attendance count/list updates.

The student posts a comment, which appears in the activity discussion.

The activity creator can edit or delete the activity.

## 6.2 MVP Pages / Views

Home / Activity Feed

Register

Login

Create Activity

Activity Detail + Attendance + Discussion

Edit Activity

Basic Profile / Account page

## 6.3 Suggested Express Route Groups

| Route Group | Example Endpoints | Responsibility |
| --- | --- | --- |
| Authentication | /register, /login, /logout | Account creation and session management |
| Activities | /activities, /activities/:id | Feed, create, view, edit, delete |
| Attendance | /activities/:id/attendance | Join or withdraw from an activity |
| Comments | /activities/:id/comments | Create and display activity discussion |
| Users | /users/:id or /profile | Basic account/profile information |
| Search / Map | /search, /map or API equivalents | Added after the MVP is stable |

# 7. Development Architecture

The backend should be organized by responsibility rather than placing all application logic in one file. A controller/router/model structure is sufficient for this project and makes parallel group development easier.

project/
├── app.js
├── routes/
│   ├── auth.js
│   ├── activities.js
│   ├── attendance.js
│   ├── comments.js
│   └── users.js
├── controllers/
├── models/
├── middleware/
├── views/ or public/
├── services/
│   └── location/search helpers
└── tests/

The exact frontend technology and database Still need to be selected by the group, but the API/data boundaries should remain similar. Authentication middleware should protect routes that create, modify, attend, or comment on activities.

# 8. Development Plan

| Stage | Work | Exit Condition |
| --- | --- | --- |
| Stage 1 - Foundation | Create repository, Express application, environment configuration, database connection, base page layout, and agreed coding conventions. | Application starts reliably and every team member can run it. |
| Stage 2 - Authentication | Implement User model, registration, password hashing, login/logout, sessions, and protected-route middleware. | Users can register, log in, stay authenticated, and log out. |
| Stage 3 - Activity CRUD | Implement Activity model, create form, activity feed, detail page, editing, deletion, and ownership checks. | Authenticated users can create and manage activity posts. |
| Stage 4 - Interaction | Implement Attendance and Comment models/routes and display them on the activity detail page. | Users can join activities and participate in discussion. |
| Stage 5 - MVP Integration | Connect all core flows, validate inputs, handle errors, seed test data, and test complete user journeys. | A stable end-to-end MVP is ready. |
| Stage 6 - Discovery | Add search, filters, categories/tags, and My Activities. | Users can efficiently find relevant activities. |
| Stage 7 - Mapping | Store coordinates, integrate a map library/provider, add single-activity map and all-activities pin view. | Activities can be discovered geographically. |
| Stage 8 - Polish / Stretch | Responsive UI, accessibility, moderation/reporting, capacity, bookmarks, notifications, and other optional improvements. | Enhancements are added without destabilizing the core product. |

# 9. Suggested Team Parallelization

Work can be divided by feature area. Each member Can work on separate routes/modules where possible to reduce Git merge conflicts.

Authentication/Profile: user model, registration, login, sessions, profile.

Activities: activity model, feed, create/edit/delete, activity detail.

Interaction: attendance and comments, including authorization rules.

Discovery/Map: search, filters, coordinate handling, and map views after the MVP.

Shared responsibilities: integration testing, styling, documentation, code review, and final deployment.

# 10. Security and Data Requirements

Never store plaintext passwords. Passwords must be salted and hashed using an established password-hashing library.

Validate and sanitize user-supplied data on the server.

Use authentication middleware for protected actions.

Verify ownership before allowing a user to edit or delete an activity or comment.

Store secrets and database credentials in environment variables rather than source control.

Use parameterized database operations or an ORM/query layer that prevents injection.

Avoid exposing unnecessary student contact information publicly; display only information intentionally required by the application.

# 11. Definition of MVP Complete

The minimum functional product is complete when all of the following work together without manual database editing:

A new user can register and log in.

Authentication persists correctly during normal navigation.

An authenticated user can create an activity.

Activities persist and appear in the feed.

A user can open a dedicated activity page.

A user can join and leave an activity.

A user can post a comment to the activity discussion.

The creator can edit and delete their own activity.

Unauthorized users cannot perform protected actions.

Core flows have basic validation and understandable error handling.

# 12. Recommended Priority

Development should prioritize a vertical slice over isolated features. We should first make the complete Register → Login → Feed → Create Activity → View Activity path work with persistent data. Attendance and comments should follow immediately. Search and mapping are valuable features, but they should be added only after the core application is stable. This approach ensures that the group always has a demonstrable working product even if later stretch features take longer than expected.